## Slide 1
Lecture 4:
Computing and Informatics Design II

## Slide 2
Today’s Lecture Agenda
Project Requirements
  Requirements phase documentation
  Project Requirements document – completed in week 3
  Project Proposal – launch report
    Including Gantt Chart introduction
  A few words about project scope
  Making presentations
  The CCI 102 case study – requirements definition and proposal examples
  Lab 4 preview
CCI 102 Computing and Informatics Design II

## Slide 3
Where we've been – Requirements phase
  In week3, the following activities were conducted:
  Team makeup and project topics finalized
  Functional and performance project requirements and design constraints identified and documented
CCI 102 Project Requirements

## Slide 4
Where we're headed – remainder of Requirements phase
  Week 4 – developing the formal Project Proposal (including Gantt Chart creation
  Week 5 – Presentation of Project Proposals
Requirements phase approval “gate”
  Week 5 → 6 – formal approval of Project Proposals ===> proceed to Design Phase
CCI 102 Project Requirements (cont.)

## Slide 5
Requirements phase documentation – overview
  Two major documents associated with the Requirements phase
  Project Requirements document (completed last week)
  Project Proposal – launch report (this week's key deliverable)
  In addition, the Project Proposal is accompanied by an oral presentation in week 5
  Upon completion of the presentation and review of the Project Proposal, approval to proceed to the Design phase is evaluated
CCI 102 Project Requirements (cont.)

## Slide 6
Requirements phase documentation – The Project Proposal (launch report)
  Project section
    Cover page
      Project name, abstract
    Project scope / deliverables – detailed description of what you will produce at the end of the project
      Note – this discussion is based on the requirements as you currently know them. Following the completion of the prototype activity at the end of CI 102, you will have an opportunity to revise and finalize at the start of CI 103.
      See following discussion on project scope for additional details
CCI 102 Project Requirements (cont.)

## Slide 7
Requirements phase documentation – The Project Proposal (launch report)
  Project section
    Resources and Expertise
  Technical activities – Based on the known performance requirements and design constraints (from Lab 3), itemize potential resources and expertise needed to meet these challenges.
        Specialized skills may include:
          Familiarity with a software development package (e.g. iOS or Android) or application api
          Programming experience
          Database software
          Presentation tools
      Note – in the Week 5 lecture, we will discuss the policies and process behind obtaining departmental Subject Matter Experts for technical guidance and assistance.
CCI 102 Project Requirements (cont.)

## Slide 8
Requirements phase documentation – The Project Proposal (launch report)
  Team section
    Team members and roles – from Team Profile
  Time line
    Your Project Proposal should include a time line (Gantt Chart) depicting the major tasks of the overall project along with their anticipated duration. Be sure to assign resources to tasks
      Refer to the Gantt Chart discussion later in this slide set for an example
      Additional Gantt Chart information provided in Lab 4.
CCI 102 Project Requirements (cont.)

## Slide 9
A few words about project scope
  The project management triangle model
  The project planning process is influenced by 3 types of constraints:
    Project scope – what you promise to deliver
    Project time frame – deadline for product delivery
    Project resources – amount of funding and personnel made available to conduct the effort
  Each type of constraint contributes to the overall quality and outcome of the project
CCI 102 Project Requirements (cont.)

## Slide 10
A few words about project scope
  The project management triangle model
    In order to construct a viable project plan, the management team must be given flexibility to define at least one of these constraints:
    Mandated scope + time frame  team defines necessary resources
    ***** warning this is the one scenario which may not be possible (see the Mythical Man Month)
    Mandated scope + resources  team determines time frame for project completion
    Mandated time frame + resources team determines feasible scope
CCI 102 Project Requirements (cont.)

## Slide 11
A few words about project scope
  The project management triangle model
  Which of the 3 constraints apply to CI 102 and CI 103 projects?
    Is the time frame mandated? – yes
    Are the project resources set? – yes
    Is the project scope established? – not yet!
  Project scope is your “degree of freedom”
  Initially define scope now (in Project Proposal)
  Opportunity, based on Prototype activity, to finalize at start of CI 103
CCI 102 Project Requirements (cont.)

## Slide 12
  CI 102 and CI 103 scope expectations
  Project scope should always be defined in terms of 3 categories:
    Essential – must deliver for a viable project
    Deliver if time permits – should have a chance to complete within the original deadline in order to include here
    Out of scope for this time frame – however, considered a valuable future enhancement
  Teams who complete their promised deliverables ahead of schedule are expected to continue to work on items from the next scope categories!
CCI 102 Project Requirements (cont.)

## Slide 13
A brief introduction to Gantt Charts
  A Gantt Chart is a bar chart depicting a project's plan and schedule
  Rows = tasks, columns = calendar time line
  They serve 2 major purposes
  Visual representation of work plan and schedule for purpose of project communication activities
    We will use for this objective
    Management tool to monitor / maintain the plan and schedule
  Gantt Charts contain information on:
    Breakdown of tasks and time lines for completion
    Depiction of dependencies amongst tasks
    Progress to date (% complete at task level)
    Resources allocated to specific tasks
  The next slide illustrates the arc of a portion of a typical application development project expressed as a Gantt Chart
CCI 102 Project Requirements (cont.)

## Slide 14
CCI 102 Project Requirements (cont.)

## Slide 15
Making Presentations
  The entirety of the week 5 lab will be devoted to in class formal Project Proposal presentations
  Therefore, your Project Proposal document along with an associated PowerPoint slide set should be completed by then
  Will work on both in this week’s lab
  Remember – effective communication to all stakeholders is a key to project success
CCI 102 Project Requirements (cont.)

## Slide 16
Making Presentations
  Some basic tips
    Will limit media to:
      A ppt slide set = basic tool
      Video – if appropriate at this stage
      Demo – also, if appropriate
  Each presentation is limited to 15 minutes:
    2 minutes for setup
    10 minutes for presentation
      A major challenge to present key information within this allotment of time
    3 minutes for Q&A
CCI 102 Project Requirements (cont.)

## Slide 17
  Suggested slide contents (information presented should reflect the Project Proposal contents)
    Title slide – including team logo if appropriate
    Team slide – members, roles, perhaps photos
    Problem statement – motivation behind project
    Project scope – divide into 3 categories
    Brief summary of project activities – inclusion of a Gantt Chart works well here
    Technologies to be employed – along with associated challenges
CCI 102 Project Requirements (cont.)

## Slide 18
Making Presentations
  What to avoid
    Domination by one team member – all should share
    Refrain from reading directly from slides – use slides as reminders
    Bullet points > prose
    Don’t make slides too “busy”
    Limit amount of material per page
  Interact with audience and slides
    Know your audience (especially level of technical knowledge)
  If presenting a live demo, have a pre-recorded video available
CCI 102 Project Requirements (cont.)

## Slide 19
4 Lab Agenda
  Team huddle – plan to distribute work
  Development of Project Proposal
  Including Gantt Chart development exercises
  Development of Presentation for week 5
  Team huddle – work plan for period between week 4 and 5 labs
Details for Lab 4 activities are described in depth in the Lab 4 instructions
CCI 102 Project Requirements Lab 4 Agenda